# Amal Foundation Platform

## Project Build Specification

### Part 4 – System Modules Implementation Plan

Version: 1.0

Status: Approved for Development

# 1. Objective

Define all system modules.

Define module boundaries.

Define module ownership.

Define dependencies.

Define implementation order.

# 2. Core Principle

Every business capability must exist inside a dedicated module.

Modules communicate through internal services.

No duplicated business logic.

No duplicated data ownership.

# 3. Phase Zero Modules

These modules must be built first.

Without them the rest of the platform cannot function.

Identity Module

Authorization Module

Audit Module

Storage Module

Notification Module

Workflow Module

Configuration Module

# 4. Identity Module

Module Name:

identity

Responsibilities:

Registration

Login

Password Reset

OTP

MFA

Sessions

Token Management

Device Management

Entities:

User

Session

Token

Device

VerificationCode

# 5. Authorization Module

Module Name:

authorization

Responsibilities:

Roles

Permissions

Access Policies

Module Access

Action Access

Entities:

Role

Permission

RolePermission

UserRole

# 6. Audit Module

Module Name:

audit

Responsibilities:

Activity Tracking

Change Tracking

Security Tracking

Compliance Records

Entities:

AuditLog

SecurityLog

ActivityLog

# 7. Storage Module

Module Name:

storage

Responsibilities:

File Upload

File Download

Versioning

Metadata

Storage Providers

Entities:

File

Folder

Attachment

StorageProvider

# 8. Notification Module

Module Name:

notification

Responsibilities:

Email

SMS

Push Notifications

Internal Notifications

Templates

Scheduling

Entities:

Notification

Template

Channel

DeliveryLog

# 9. Workflow Module

Module Name:

workflow

Responsibilities:

Approvals

Assignments

Reviews

Escalations

Business Processes

Entities:

Workflow

WorkflowStep

Approval

Task

Assignment

# 10. Configuration Module

Module Name:

configuration

Responsibilities:

System Settings

Feature Flags

Module Settings

Global Configuration

Entities:

Setting

FeatureFlag

SystemOption

# 11. Foundation Business Modules

These modules form the business core.

CRM Module

Finance Module

Donation Module

Subscription Module

Box Module

Medical Module

Projects Module

Volunteer Module

Communication Module

CMS Module

Documents Module

# 12. CRM Module

Module Name:

crm

Responsibilities:

People Management

Contacts

Donors

Beneficiaries

Subscribers

Collectors

Volunteers

Organizations

Relationships

Entities:

Person

Organization

Contact

Address

Relationship

Tag

# 13. Finance Module

Module Name:

finance

Responsibilities:

Accounting

Budgets

Expenses

Revenue

Fund Allocation

Financial Reporting

Entities:

Account

Transaction

Budget

Expense

Revenue

Fund

Ledger

# 14. Donation Module

Module Name:

donation

Responsibilities:

Campaigns

Donations

Donors

Donation Tracking

Receipts

Fund Allocation

Entities:

Campaign

Donation

DonationItem

Receipt

CampaignFund

# 15. Subscription Module

Module Name:

subscription

Responsibilities:

Subscriptions

Recurring Payments

Baqiyat Al-Salihat

Renewals

Plans

Entities:

Subscription

Plan

Installment

Renewal

# 16. Box Module

Module Name:

boxes

Responsibilities:

Collection Boxes

Collectors

Collection Operations

Route Management

Collection Reports

Entities:

Box

Collector

Collection

CollectionRoute

BoxAssignment

# 17. Medical Module

Module Name:

medical

Responsibilities:

Medical Requests

Case Reviews

Approvals

Funding

Treatment Tracking

Entities:

MedicalCase

MedicalRequest

Beneficiary

Treatment

FundingDecision

# 18. Projects Module

Module Name:

projects

Responsibilities:

Projects

Activities

Programs

Events

Budgets

Execution Tracking

Entities:

Project

Program

Activity

Event

Milestone

ProjectBudget

# 19. Volunteer Module

Module Name:

volunteers

Responsibilities:

Volunteers

Teams

Assignments

Attendance

Evaluations

Certificates

Entities:

Volunteer

Team

Assignment

Attendance

Evaluation

Certificate

# 20. Communication Module

Module Name:

communication

Responsibilities:

Announcements

Campaign Messaging

Community Engagement

Broadcasts

Communication Logs

Entities:

Announcement

Message

CampaignMessage

Audience

CommunicationLog

# 21. CMS Module

Module Name:

cms

Responsibilities:

Pages

Articles

News

Media

Website Content

Entities:

Page

Article

News

Media

Category

Tag

# 22. Documents Module

Module Name:

documents

Responsibilities:

Digital Archive

Document Lifecycle

Storage Integration

Version Control

Entities:

Document

DocumentType

ArchiveRecord

Version

# 23. Analytics Modules

analytics

dashboard

reporting

Responsibilities:

KPIs

Executive Dashboards

Business Intelligence

Custom Reports

Trend Analysis

# 24. Integration Modules

integration

api

webhooks

Responsibilities:

External Integrations

Mobile Integration

Website Integration

Payment Gateways

Third-Party Services

# 25. Mobile Integration Layer

Module Name:

mobile

Responsibilities:

Mobile APIs

Mobile Authentication

User Data Sync

Notification Delivery

Profile Services

ERP remains independent.

Mobile consumes ERP services.

# 26. Website Integration Layer

Module Name:

website

Responsibilities:

Website APIs

Public Content

Campaign Access

Donation Access

Subscription Access

User Portal

ERP remains independent.

Website consumes ERP services.

# 27. Module Ownership Principle

Every entity has one owner module.

Only one.

Examples:

Donation belongs to Donation Module.

Project belongs to Projects Module.

MedicalCase belongs to Medical Module.

Subscription belongs to Subscription Module.

Other modules reference them.

They do not own them.

# 28. Module Dependency Rules

Identity Module

↓

Authorization Module

↓

Foundation Modules

↓

Analytics Modules

↓

Integration Modules

Dependencies must remain clean.

Circular dependencies are forbidden.

# 29. Implementation Order

Phase 1

Identity

Authorization

Audit

Storage

Notification

Workflow

Configuration

Phase 2

CRM

Finance

Donation

Subscription

Boxes

Phase 3

Medical

Projects

Volunteers

Documents

CMS

Communication

Phase 4

Analytics

Dashboard

Reporting

Phase 5

Mobile Integration

Website Integration

External Integrations

# 30. Success Criteria

The implementation plan is considered complete when:

All modules have clear ownership.

All modules have defined boundaries.

Dependencies are controlled.

Implementation order is defined.

The platform can be developed incrementally without architectural conflicts.

# End of Part 4

This document defines the implementation structure of all modules within the Amal Foundation Platform.