# Amal Foundation Platform

## Project Build Specification

### Part 7 – Development Phases & Delivery Roadmap

Version: 1.0

Status: Approved for Development

# 1. Objective

Define the official implementation sequence.

The platform must be developed incrementally.

Avoid big-bang delivery.

Deliver value continuously.

Reduce risk.

Maintain architectural consistency.

# 2. Development Strategy

The project shall follow:

Domain-Driven Incremental Development

Build the platform layer by layer.

Each phase must be functional.

Each phase must be deployable.

# 3. Phase Structure

Phase 0

Foundation Layer

Phase 1

Identity & Security

Phase 2

Core Business Foundation

Phase 3

Financial & Donations

Phase 4

Programs & Services

Phase 5

Content & Communication

Phase 6

Analytics & Reporting

Phase 7

External Integrations

Phase 8

Production Hardening

# 4. Phase 0 – Foundation Layer

Objective:

Create technical foundation.

Deliverables:

Project Structure

NestJS Architecture

Database Setup

Prisma Setup

Docker Setup

Environment Management

Logging Infrastructure

Testing Infrastructure

CI/CD Foundation

Success Criteria:

Project boots successfully.

Database migrations work.

Containerization works.

Development workflow established.

# 5. Phase 1 – Identity & Security

Objective:

Create user and security foundation.

Modules:

Identity

Authorization

Audit

Configuration

Features:

Registration

Login

JWT

Refresh Tokens

RBAC

Permissions

User Management

Role Management

Audit Logging

Success Criteria:

Secure authentication working.

Permissions enforced.

Audit trail operational.

# 6. Phase 2 – Core Business Foundation

Objective:

Build organization data foundation.

Modules:

CRM

Documents

Storage

Workflow

Notification

Features:

People Management

Organizations

Contacts

Tags

File Management

Document Repository

Workflow Engine

Notification Engine

Success Criteria:

Centralized people database operational.

Workflow engine operational.

Document storage operational.

# 7. Phase 3 – Financial & Donations

Objective:

Build revenue and finance systems.

Modules:

Finance

Donations

Subscriptions

Boxes

Features:

Accounts

Transactions

Budgets

Funds

Campaigns

Donations

Receipts

Subscriptions

Recurring Donations

Collection Boxes

Collectors

Collections

Success Criteria:

Financial tracking operational.

Campaigns operational.

Donation flow operational.

Subscription flow operational.

Box collection flow operational.

# 8. Phase 4 – Programs & Services

Objective:

Build service delivery modules.

Modules:

Medical

Projects

Activities

Events

Volunteers

HR

Features:

Medical Cases

Approvals

Funding Decisions

Projects

Programs

Activities

Events

Volunteers

Teams

Assignments

Certificates

Success Criteria:

Programs operational.

Medical workflows operational.

Volunteer workflows operational.

# 9. Phase 5 – Content & Communication

Objective:

Build communication layer.

Modules:

CMS

Communication Center

Website Content Management

Features:

Pages

News

Articles

Media

Announcements

Campaign Messaging

Email Templates

Notification Templates

Audience Management

Success Criteria:

Content publishing operational.

Communication operational.

Website content manageable from ERP.

# 10. Phase 6 – Analytics & Reporting

Objective:

Build visibility layer.

Modules:

Analytics

Reporting

Executive Dashboard

Features:

KPIs

Financial Dashboards

Campaign Dashboards

Operational Dashboards

Custom Reports

Scheduled Reports

Exports

Success Criteria:

Executive dashboards operational.

Reports available.

KPIs calculated automatically.

# 11. Phase 7 – External Integrations

Objective:

Connect all external systems.

Modules:

API Gateway

Integration Layer

Webhooks

Integrations:

Mobile Application

Website

Collection Box System

Payment Providers

SMS Providers

Email Providers

Future Services

Success Criteria:

All external systems connected.

ERP acts as source of truth.

# 12. Mobile Integration Roadmap

Stage 1

Authentication

Stage 2

User Profile

Stage 3

Donations

Subscriptions

Stage 4

Medical Requests

Activities

Events

Stage 5

Personal Cloud Data

Bookmarks

Notes

Reading Progress

Favorites

# 13. Website Integration Roadmap

Stage 1

Public CMS

Stage 2

Campaigns

Projects

News

Stage 3

Donations

Subscriptions

Stage 4

User Portal

Stage 5

Advanced Reporting

Statistics

# 14. Collection Box Migration Roadmap

Step 1

Technical Assessment

Step 2

Data Mapping

Step 3

API Integration

Step 4

Data Migration

Step 5

ERP Synchronization

# 15. Quality Gates

No phase may proceed unless:

Architecture Approved

Code Reviewed

Tests Passed

Security Reviewed

Documentation Updated

# 16. Testing Requirements

Unit Testing

Integration Testing

API Testing

Permission Testing

Workflow Testing

Security Testing

# 17. Documentation Requirements

Every module must include:

Architecture Documentation

API Documentation

Database Documentation

Operational Documentation

# 18. Deployment Strategy

Development

↓

Testing

↓

Staging

↓

Production

Mandatory pipeline.

# 19. Production Readiness Checklist

Security Verified

Backups Verified

Monitoring Active

Logging Active

Audit Active

Performance Tested

Disaster Recovery Tested

# 20. MVP Definition

The first usable ERP release shall include:

Identity

Authorization

CRM

Finance

Donations

Subscriptions

Boxes

Workflow

Documents

Notifications

This becomes:

ERP Version 1.0

# 21. Version Roadmap

Version 1.0

Core Operations

Version 1.5

Medical

Projects

Volunteers

Version 2.0

Analytics

Executive Intelligence

Advanced Integrations

Version 3.0

AI Services

Automation

Predictive Analytics

Advanced Decision Support

# 22. Success Criteria

The roadmap is considered successful when:

Every phase produces deployable software.

Business value is delivered continuously.

ERP becomes operational before all modules are completed.

Future growth remains possible.

Technical debt remains controlled.

# End of Part 7

This document defines the official development roadmap and delivery strategy for the Amal Foundation Platform.